# Frontend Integration Checklist

Steps 3, 4, 5 and 6 • Pre-live implementation plan

| Owner | Frontend | Scope | Frontend only |
| --- | --- | --- | --- |
| Backend dependency | Stable OpenAPI contracts | Working mode | Mocks behind adapters |

Working rule: Build the UI states, adapters and tests now. Bind final URLs and generated DTOs only after backend contracts are stable. The frontend must display backend forensic results—not recalculate them.

# 1. Immediate content and source corrections

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Correct dataset source cards | Show CASAS, TON_IoT telemetry and Simulation as the primary test sources. Remove CICIoT from the primary smart-home path or clearly label it secondary/out of scope. |
| ☐ | Correct supported-format copy | All upload prompts, tooltips and help text say CSV and JSON only; remove unsupported JSONL and Parquet claims. |
| ☐ | Correct upload-size copy | Show the currently enforced 50 MiB limit; do not display the old 2 GB claim. |
| ☐ | Remove hard-coded import results | No fixed filename, row count, validation result or sample organization appears before a real file is processed. |
| ☐ | Label connection truthfully | Each feature visibly distinguishes demo/mock data from backend-connected data during the transition. |

# 2. Real file intake and upload

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Wire the file picker | The input accepts .csv and .json, opens from the primary action, and rejects unsupported extensions with a clear message. |
| ☐ | Implement drag and drop | Drop zone handles drag states, dropped files and keyboard activation without replacing normal file-input accessibility. |
| ☐ | Validate before upload | Client checks extension and 50 MiB size for fast feedback while clearly treating server validation as authoritative. |
| ☐ | Manage selected-file state | User can inspect filename/size/type, remove it, replace it and retry without reloading the page. |
| ☐ | Build the multipart request | FormData carries the file plus the agreed case ID, source type and media type fields; field names come from the OpenAPI contract. |
| ☐ | Support cancel and retry | In-flight work can be cancelled; transient failures preserve the selection and offer a deliberate retry. |
| ☐ | Show honest progress | Use determinate upload progress only when measurable; use labelled indeterminate states for server validation/import processing. |

# 3. Typed API foundation

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Create one API client | Centralize base URL, auth headers, request IDs, JSON parsing, timeouts and normalized error handling. |
| ☐ | Establish contract typing | Generate or maintain backend DTOs from the published OpenAPI schema; avoid page-local duplicate response types. |
| ☐ | Add import/evidence modules | Typed calls cover upload, validation result, commit/cancel, import status, evidence listing and evidence detail. |
| ☐ | Add event/analysis modules | Typed calls cover canonical events, analysis runs/status/results and the filters/pagination each endpoint supports. |
| ☐ | Add investigation modules | Typed calls cover findings, alerts, incidents, timelines, graphs and aggregate/chart data. |
| ☐ | Serialize query parameters | Pagination, sorting, time ranges and filters are encoded consistently and omit undefined values. |
| ☐ | Make requests cancellable | Page transitions and changed filters abort obsolete work using AbortController or the framework equivalent. |
| ☐ | Keep mock and real adapters | Pages depend on a shared data-source interface so a feature flag can switch mocks to APIs without rewriting components. |

# 4. Validation and import experience

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Model the complete state machine | Cover idle, selecting, uploading, validating, reviewing, importing, success, partial success, cancelled and failed states. |
| ☐ | Render structured problems | File-, column- and row-level errors show location, code, explanation and actionable correction when provided. |
| ☐ | Summarize validation | Display accepted/rejected counts, warnings and detected schema/source without implying success before the backend confirms it. |
| ☐ | Confirm partial imports | Mixed-validity files require an explicit choice when the backend supports partial commit; consequences are stated before continuing. |
| ☐ | Expose rejection details | Users can download or copy the backend-provided rejection log/reference when available. |
| ☐ | Handle duplicates | Duplicate or previously imported evidence is surfaced as a warning/result, not silently hidden or double-counted. |
| ☐ | Cover empty and stale states | Every results page has loading, empty, filtered-empty, partial, stale and recoverable-error presentations. |
| ☐ | Announce status accessibly | Progress and completion/error changes are announced to assistive technology; focus moves to actionable error summaries. |

# 5. Backend-to-view-model mapping

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Map canonical evidence | Backend canonical event/evidence DTOs map once into the shared EvidenceRecord view model. |
| ☐ | Map analysis outputs | Analysis results map into finding, alert, incident, timeline, graph and chart models without page-specific reinterpretation. |
| ☐ | Preserve forensic identity | IDs, source references, timestamps, nullable fields, provenance and backend risk factors remain traceable in the UI model. |
| ☐ | Treat time consistently | Transport and state retain UTC instants; localization occurs only in display formatting. |
| ☐ | Do not recompute findings | The client does not derive risk scores, correlations, event ordering or forensic conclusions independently of backend output. |
| ☐ | Add mapper fixtures | Representative success, null-heavy, unknown-enum and partial-response fixtures verify every mapper. |
| ☐ | Fail safely on drift | Unknown fields/enums do not crash pages; contract mismatches are logged and shown as recoverable UI errors where necessary. |

# 6. Replace mocks in delivery order

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | 1 — Import workflow | Real file selection, validation, commit/status and results replace the static import demo first. |
| ☐ | 2 — Evidence register | Evidence list, filters, pagination and detail views use canonical backend records. |
| ☐ | 3 — Findings and risk | Findings, alerts and incident summaries render backend analysis outputs and states. |
| ☐ | 4 — Timeline | Timeline uses backend ordering, grouping and provenance; the UI only controls presentation. |
| ☐ | 5 — Graph and analytics | Graph nodes/edges and aggregate charts come from backend endpoints with bounded queries. |
| ☐ | 6 — Overview counts | Case/dashboard totals are backend aggregates, not client counts of the currently loaded page. |
| ☐ | 7 — Live monitor | Switch only after collector plus SSE/WebSocket contracts are implemented and tested. |

# 7. Live-stream readiness (Steps 5/7 dependency)

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Keep the current feed explicitly mocked | Do not present live telemetry as connected until a real collector and streaming endpoint exist. |
| ☐ | Create a stream adapter | Components consume a transport-neutral interface so mock, SSE and WebSocket sources share one event contract. |
| ☐ | Model connection health | Show connecting, connected, reconnecting, stale, disconnected and terminal-error states. |
| ☐ | Deduplicate events | Stable backend event IDs prevent replay/reconnect duplicates from appearing or inflating counters. |
| ☐ | Bound client buffers | Visible history and in-memory queues have explicit limits; large streams do not grow browser memory indefinitely. |
| ☐ | Separate pause from collection | Pausing the display does not imply the backend stopped collecting; queued/dropped behavior is explained. |
| ☐ | Handle malformed telemetry | Bad messages are counted/logged without taking down the stream; device heartbeat/staleness remains visible. |
| ☐ | Clean up and back off | Subscriptions close on navigation; reconnect uses capped exponential backoff with jitter. |

# 8. Frontend verification

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Unit-test clients and mappers | Requests, query serialization, normalized errors and DTO-to-view-model transformations have focused tests. |
| ☐ | Add contract-level mocks | MSW or the project equivalent uses responses matching OpenAPI examples, including validation and partial-import failures. |
| ☐ | Test every component state | Loading, empty, populated, partial, retryable error, terminal error and stale states are covered. |
| ☐ | Test upload accessibility | Keyboard-only selection/drop-zone activation, focus handling, status announcements and error association work. |
| ☐ | Run import end-to-end cases | At minimum: valid CSV, valid JSON, mixed rows, bad schema, oversized file, unsupported file, duplicate and cancelled upload. |
| ☐ | Audit production mock leakage | Backend-connected routes do not import fixture datasets directly; mock mode is an explicit configuration. |
| ☐ | Verify large-result behavior | Lists and analytics paginate/aggregate server-side and never require loading the entire dataset into the browser. |
| ☐ | Verify forensic boundaries | A code review confirms the frontend only formats and visualizes risk/correlation/timeline results supplied by backend services. |

# Dependency split

| Can be completed now | Wait for stable backend contract |
| --- | --- |
| ☐ Correct dataset/format/limit copy | ☐ Final endpoint paths and request field names |
| ☐ File picker, drag/drop and local prechecks | ☐ Generated DTOs from published OpenAPI |
| ☐ API client and mock/real adapter boundary | ☐ Real import, evidence and analysis integration |
| ☐ UI state machines and accessibility | ☐ Backend validation/error codes and partial-import policy |
| ☐ View-model interfaces and mapper fixtures | ☐ Real aggregates, graphs and timeline payloads |
| ☐ Component and mock contract tests | ☐ SSE/WebSocket transport and live-event schema |

# Frontend definition of done

| Done | Task | Acceptance check |
| --- | --- | --- |
| ☐ | Truthful UI | Sources, formats, limits and connectivity labels match actual system behavior. |
| ☐ | Complete state coverage | No page depends on happy-path-only assumptions; errors and partial results remain usable. |
| ☐ | Contract-aligned integration | All connected features use typed clients and shared mappers based on the published backend contract. |
| ☐ | No forensic logic duplication | Risk, correlation, timeline and graph meaning remains backend-owned. |
| ☐ | Tested migration from mocks | Each replaced feature passes unit, component and relevant end-to-end checks before mock mode is removed. |