COMPLETION REPORT

Traceveil roadmap reconciliation, delivery status, and contribution record

Prepared: 25 August 2026

Source set: Roadmap, frontend completion audit, Phase 3 demo guide, and contribution record

Repository snapshot: Contribution history reviewed through commit d66a0ac and working-tree integration as of 15 August 2026

# Executive summary

Delivery position. Traceveil's frontend integration checklist is complete, and the reviewed delivery evidence confirms substantial implementation across the core software areas. The roadmap itself currently records 60 of 136 planned items complete (44.1%); that remains the formal whole-roadmap figure until its unchecked items are individually validated and reconciled.

| 44.1% | ROADMAP COMPLETION 60 of 136 planned items checked |
| --- | --- |

How to read this report. A roadmap status of Complete reflects items checked in the source roadmap. An evidence status such as Implemented in later work records delivery supported by later project materials even where the original roadmap boxes remain unchecked.

# Roadmap completion by area

| ROADMAP AREA | ROADMAP STATUS | EVIDENCE STATUS | DELIVERY EVIDENCE |
| --- | --- | --- | --- |
| 1. Initialization | Complete | Complete | Frontend, backend, SQLite, health checks, and optional Ollama configuration delivered. |
| 2. Frontend & investigation | Complete | Complete | Application shell, case workspaces, evidence flow, investigation views, assistant, and report review delivered. |
| 3. Evidence validation | Complete | Complete | Validation, hashing, provenance, errors, live input contracts, and persistence implemented. |
| 4. Canonical model | Complete | Complete | CASAS and TON_IoT telemetry mappings are implemented and the corresponding roadmap items are now checked. |
| 5. Live IoT integration | 13 items unchecked | Software path implemented | Authenticated HTTP intake, durable sessions/receipts, device state, persistence, analysis handoff, and controlled simulator delivered. |
| 6. Detection & correlation | Complete | Complete | Deterministic filters, rules, baselines, risk scoring, correlation, timelines, graphs, aggregates, and live alerts delivered. |
| 7. Real-time delivery | 10 items unchecked | Implemented in later work | SSE replay/reconnect/deduplication, bounded buffers, live events/alerts/device state, and forensic boundaries delivered. |
| 8. Investigation APIs | 13 items unchecked | Implemented in later work | Case, evidence, event, analysis, timeline, graph, analytics, overview, filtering, pagination, and reanalysis APIs delivered. |
| 9. Visualization + Qwen | 10 items unchecked | Implemented in later work | Validated safe visualization specifications, grounded optional Ollama assistance, and deterministic fallbacks delivered. |
| 10. Investigation chat | 9 items unchecked | Implemented in later work | Persisted case assistant sessions, bounded retrieval, citations, explanations, and offline handling delivered. |
| 11. Alerts, reports & email | 10 items unchecked | Implemented in later work | Deterministic PDFs, immutable versions/hashes, approvals, SMTP drafts/sending controls, and audit history delivered. |
| 12. Live demonstration | 11 items unchecked | Simulator path documented | The controlled authenticated HTTP simulator is the acceptance path; normal, malformed, reconnect, and suspicious scenarios are documented. |

# Team ownership & contributions

The agreed project responsibilities and reviewed contribution history are combined below. Allocated scope records assigned ownership; contribution record summarizes the verified work.

| J3DI PROJECT LEAD | ASSIGNED STEPS 01 02 09 10 |
| --- | --- |
| ALLOCATED PROJECT-WIDE OWNERSHIP Documentation; planning; team coordination and leadership; merging; review; integration oversight; and final polish. VERIFIED CONTRIBUTION RECORD Served as the overall project lead, owning team coordination, leadership, implementation planning, work sequencing, roadmap management, progress tracking, documentation strategy, integration decisions, and delivery oversight from project initiation through completion. Established the repository and technical foundation, including the React/Vite frontend, FastAPI backend, SQLite and Ollama configuration, health checks, baseline tests, Traceveil identity, and academic project materials. Led and built the frontend architecture and investigation experience: navigation, cases, evidence import, dashboards, timelines, graphs, analytics, assistant, reports, responsive behavior, accessibility, and branding. Coordinated and completed the three-phase integration, dataset-scope corrections, CASAS and TON_IoT telemetry support, OpenAPI and shared-contract boundaries, release integration, branch synchronization, testing and verification, roadmap/status updates, pretesting materials, integration checklists, demo instructions, and final project documentation. |  |
| Aarya CONTRIBUTOR | ASSIGNED STEPS 03 04 06 08 |
| VERIFIED CONTRIBUTION RECORD Step 3 evidence validation (commit 66b43fe, 6 August 2026): schemas, profiles, hashing, validation rules, persistence/migrations, dataset fixtures, live telemetry contracts, tests, and documentation. Step 4 canonical normalization (commit 72ad28c, 7 August 2026): versioned canonical events, deterministic IDs, provenance, timestamps, simulation/generic/live/network adapters, integrity checks, tests, and contracts. Step 6 deterministic analytics (commit b4d2337, 11 August 2026): filters, sorting, rules, baselines, bounded risk scoring, correlation, incidents, timelines, graphs, chart aggregates, live alerts, tests, and documentation. |  |
| Ayra CONTRIBUTOR | ASSIGNED STEPS 05 07 11 12 |
| VERIFIED CONTRIBUTION RECORD No unique contribution is recorded in the reviewed Git history. The Ayra branch points to the shared baseline commit b564a3f and contains no commits unique to Ayra. |  |

# Verification and acceptance record

| Gate | Recorded result |
| --- | --- |
| Frontend tests | 43 passed across 10 files |
| Backend/API/persistence tests | 60 passed |
| TypeScript and lint | Passed with tsc --noEmit |
| Production build | Passed; Vite transformed 62 modules |
| OpenAPI drift | Passed |
| Production-route mock audit | Passed; legacy fixture pages are unreachable from the production router |
| Live acceptance path | Authenticated HTTP simulator with normal, malformed, reconnect, and suspicious scenarios |

# Closeout note

Closeout statement. This report serves as the consolidated project handoff record, bringing together roadmap reconciliation, validation results, acceptance materials, and a clear account of team ownership and delivered work. Future roadmap updates can use the evidence captured here to reconcile outstanding checklist entries while preserving the documented delivery history.

## Sources reviewed

docs/roadmap.md

docs/frontend-checklist-completion.md

docs/phase3-live-demo.md

docs/Contributions.docx